Ministry/Agency Name

Complete file/properties to populate fields on this page and in the document headers. Delete red instructions when filling in the template or select Tools/Options Print tab, and make sure that “Hidden Text” is not checked.

Project Name

Project #:

Testing Strategy

Table of Contents

Table of Contents	2

1.	Introduction	3

1.1.	Audience	3

2.	Testing Strategy Overview	4

2.1.	Objectives	4

2.2.	Deliverable Audience	4

2.3.	Benefits	4

3.	Background	5

4.	Scope	6

4.1.	Testing Tasks	6

4.2.	Test Types by Task	6

4.3.	Converted Data Sources	7

4.4.	System Interfaces	7

4.5.	Testing Environments	8

4.6.	Testing Tools	8

5.	Constraints	9

6.	Key Inputs	10

7.	Task Overview	11

8.	Key Deliverables	12

9.	Acceptance Criteria	13

10.	Problem Management	14

11.	Critical Success Factors	15

12.	Risk and Contingency Plans	16

13.	Metrics		17

Revision Log	18

Appendices	19

Approval	20

# Introduction

This document provides the Testing Strategy for the <Application Name> system.  It includes the following components:

- Testing Strategy Overview

- Background

- Scope

- Constraints

- Key Inputs

- Task Overview

- Key Deliverables

- Acceptance Criteria

- Problem Management

- Critical Success Factors

- Risk and Contingency Plans

- Metrics

## Audience

The audience for this document includes system development team members, <Company Long Name> project team members, and members of the Project Name steering committee.

# Testing Strategy Overview

The <Application Name> Testing Strategy determines the project’s approach to testing.  The strategy looks at the characteristics of the system to be built, the project time line and budget, and plans the breadth and depth of the testing effort.  The Testing Strategy will influence tasks related to test planning, test types, test script development, and test execution.

## Objectives

The key objectives are as follows:

- Determine the significance, or critical nature, of the application system to the business.

- Determine the types of tests required by each testing task.

- Identify the need for converted data from legacy systems or other sources.

- Determine the need for a systems integration test by identifying key system interfaces.

- Identify performance assurance requirements.

## Deliverable Audience

The <Application Name> Testing Strategy is intended for the following audience:

- <Development Contractor> and <Company Short Name> analysts and designers

- <Development Contractor> and <Company Short Name> testers

- conversion and interface teams

- operations

- other team members that may be involved in the systems integration test

## Benefits

The Testing Strategy can provide the following benefits:

- faster development of testing requirements by directly using key project deliverables

- earlier identification of testing requirements

- independence of testing from development tasks and resources

- well-defined tests

- progressive and additive test tasks

# Background

# Scope

To define the testing scope of <Application Name>, the following areas were examined:

- testing tasks

- test types by task

- converted data sources

- system interfaces

- testing environments

- testing tools

## Testing Tasks

This project includes the following testing tasks:

- module test

- module integration test

- system test

- systems integration test

- acceptance test

## Test Types by Task

The following list identifies, by testing task, the types of testing that will be conducted:

##### Module Test

system process step

validation

calculation

error handling

database auditing

security

volume data

help text

checkpoint restart

user interface

report layout

screen layout

##### Module Integration Test

system process script

security

volume data

##### System Test

initial system documentation

manual data load

system process sequence using scripted data

interface using scripted data

converted data load

converted data inspection

system process sequence using converted data

interface using converted data

parallel legacy reconciliation

job stream

backup and recovery

database auditing

data archival

security

locking

batch response time

online response time

##### Systems Integration Test

systems integration process sequence using converted data

network stress

security

locking

batch response time

online response time

##### Acceptance Test

batch response time

online response time

parallel running

live data

live environment

final system documentation sign-off

## Converted Data Sources

The following table identifies legacy or other sources of converted data that will be used for testing:

| Legacy System or Source Name | Description of Converted Data |
| --- | --- |

## System Interfaces

The following table identifies key system interfaces that will be integral to the testing of <Application Name>:

| System Interface Name | Type (input, output, two-way) |
| --- | --- |

## Testing Environments

Add, modify or delete testing tasks as appropriate, and document the required platforms and database(s) needed for each task.

The following table documents the testing environment criteria for each testing task:

| Testing Task | Platform | Database Name |
| --- | --- | --- |
| - Module Test |  |  |
| - Module Integration Test |  |  |
| - System Test |  |  |
| - Systems Integration Test |  |  |
| - Acceptance Test |  |  |

## Testing Tools

The following testing tools will be used:

| Testing Tool | Purpose |
| --- | --- |

# Constraints

The project must operate within the following limits:

##### Time

Testing tasks will be constrained by time, affecting the following activities:

##### Required System Resources

The <Application Name> testing effort is restricted by the availability of the following system resources:

##### Business

The <Application Name> testing effort is restricted by the following business policies:

##### Technical

The <Application Name> testing effort is restricted by the following technical constraints:

# Key Inputs

Key inputs to <Application Name> testing are as follows:

- System Process Model

- System Function Model

- System Data Model

- Existing System Interfaces

- System Interfaces Requirements

- Detailed System Interfaces Requirements

- User Interface Style Definition

- Recovery and Fallback Strategy

- Database Object Authorization Scheme

- Module Process Model

- Menu Structure

- Module Functional Documentation

- Module Technical Documentation

- Installation Plan

- System Operations Guide

- User Reference Manual

- User Guide

- Technical Reference Manual

- Runtime Online Help

- business analysts

- operations staff

# Task Overview

Add, change or delete tasks in accordance with your project requirements.

The key testing tasks for <Application Name> are as follows:

- Develop Testing Strategy

- Develop System Process Test Model

- Develop Module and Module Integration Test Plan

- Perform Module Test and Module Integration Test

- Develop System Test Plan

- Prepare System Test Environment

- Perform System Test

- Develop Systems Integration Test Plan

- Develop Systems Integration Test Sequences

- Perform Systems Integration Test

- Prepare Acceptance Test Environment

- Support Acceptance Test

# Key Deliverables

Add, change or delete tasks in accordance with your project requirements.

The key testing deliverables for <Application Name> are as follows:

- Testing Strategy

- System Process Test Model

- Module and Module Integration Test Plan

- Module and Module Integration Test Results

- System Test Plan

- System Test Environment

- System Test Results

- Systems Integration Test Plan

- Systems Integration Test Sequences

- Systems Integration Test Results

- Acceptance Test Environment

- Acceptance Test Results

# Acceptance Criteria

This acceptance criteria for the testing task deliverables will be measured by the completion and sign-off of each deliverable which has been listed.  Deliverables for test scripts and test results will be subject to quality reviews.

# Problem Management

The assessment and prioritization of defects found during testing will be strictly controlled using the Problem Management process described in the Master Project Plan.

# Critical Success Factors

In addition to the Project Name overall critical success factors, the following critical success factors are specific to the Testing process:

- Testing considerations must begin in the early phases of the project.

- Test script development must be based on key project deliverables.

- Testing must be objective and must be performed by an independent test team (other than the programmers responsible for the application software).

- The problem management process must be functional as soon as testing begins, and must ensure that only valid and non-duplicated defects are processed.

- Multiple iterations for each testing task should be planned to allow for a higher density of testing for the current test iteration and scheduled fixes for the next iteration.

- Planning for the systems integration test should start early, as it will involve multiple projects, systems, and organizations.

- The scope of the regression test should be well defined.

- An automated tool should be used to perform regression testing.

- Locking, response time, and stress testing should use process-based testing scripts.

- Modules should be categorized by their relative importance to the business for defect prioritization and performance testing.

# Risk and Contingency Plans

Identified testing risks and their associated contingency plans include the following:

| ID | Rank | Risk Statement | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- | --- |
| - 1 |  |  | - Lo/Med/Hi | - Lo/Med/Hi |  |
| - 2 |  |  |  |  |  |
| - 3 |  |  |  |  |  |
| - 4 |  |  |  |  |  |
| - 5 |  |  |  |  |  |

# Metrics

Key testing metrics are as follows:

- number of test iterations planned for each test task

- relative importance of the application system to the business

- complexity of the application system under test

- number of functional areas involved in the module and module integration test

- number of system processes

- number of scenarios per system process

- number of test steps per scenario

- complexity of the module under test

- complexity of the scenario under test

- number of other application systems in the systems integration test

- required online response time for critical modules

- batch nightly window response time

- number of end users required for the stress test

Revision Log

Use date format “yyyy-mm-dd”. Versions are numbered. Draft versions begin with the number zero; e.g. the first draft is version 0.1, second draft, 0.2. The first approved draft is 1.0.

| Date | Version | Change Reference | Author | Reviewed by |
| --- | --- | --- | --- | --- |
| - [yyyy-mm-dd] | - 0.1 |  |  |  |

Appendices

Each Appendix must have:

- A separate header, numbered A-Z, with an appropriate descriptive title. Use the Heading TOC Style for each Appendix Header. This style will automatically insert a page break.

- A lead in paragraph that states the importance of the data to this report

- A closure, using the Heading TOC style, that repeats the header, such as End of Appendix A – Title.

Enter content here.

Approval

This document has been approved as the official Testing Strategy for the Project Name project.

Following approval of this document, changes will be governed by the project’s change management process, including impact analysis, appropriate reviews and approvals, under the general control of the Master Project Plan and according to Project Support Office policy.

| Prepared by | Signature | Date |
| --- | --- | --- |
| - Author's Name [Title] [Organization] |  |  |

| Accepted by | Signature | Date |
| --- | --- | --- |
| - [Client Acceptor’s Name] [Title] [Organization] |  |  |

| Approved by | Signature | Date |
| --- | --- | --- |
| - [Client Approver’s Name] [Title] [Organization] |  |  |
| - [Client Approver’s Name] [Title] [Organization] |  |  |
| - [Project Manager’s Name] [Title] [Organization] |  |  |
| - [IMG Approver’s Name] [Title] [Organization] |  |  |